**PROGRESS REPORT**

**Name: Thant Nyi Nyi Thaw**

**Project Tittle: Shopping Spree Website Project**

**Commencement Date: 24.7.2022 Submission Date: 24.9.2022**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Stage No. &**  **Description** | **Task No. & Description** | **Expected Date** | **Actual Date** | **Remarks** |
| **A. Specification & Project Management** | 1. Project Overview | 5/8/2023 | 5/8/2023 |  |
|  | 2. Requirements Definition | 6/8/2023 | 6/8/2023 |  |
|  | 3. Work Breakdown Structure | 6/8/2023 | 6/8/2023 |  |
|  | 4. Gantt Chart | 6/8/2023 | 6/8/2023 |  |
|  | 5. Budgeting | 6/8/2023 | 6/8/2023 |  |
| **B. System Requirements Specifications & Analysis** | 1. Use Case Diagram | 10/8/2023 | 10/8/2023 |  |
|  | 2.Class Diagrams/ Sequence/ Activity/ State Transition Diagram | 10/8/2023 | 15/8/2023 |  |
|  | 3. Process Descriptions | 10/8/2023 | 16/8/2023 |  |
|  | 4. Data Dictionaries | 11/8/2023 | 17/8/2023 |  |
|  | 5. Entity Relationship Diagram(ERD) | 11/8/2023 | 18/8/2023 |  |
| **C. System Design Specifications** | 1. Database Design | 15/8/2023 | 20/8/2023 |  |
|  | 2. Program Design – Hierarchical Charts | 16/8/2023 | 20/8/2023 |  |
|  | 3. Mini Specifications | 16/8/2023 | 20/8/2023 |  |
|  | 4. Interface Design – Screens and Reports | 25/8/2023 | 25/8/2023 |  |
|  | 5. Security Features of the System | 26/8/2023 | 26/8/2023 |  |
| **D. System Testing & Implementation** | 1. Test Plan | 30/8/2023 | 30/8/2023 |  |
|  | 2. Test Data | 10/9/2023 | 10/9/2023 |  |
|  | 3. Test Result | 10/9/2023 | 10/9/2023 |  |
|  | 4. User Manual | 18/9/2023 | 18/9/2023 |  |
| **E. Critical Appraisal** | 1. System Limitation | 20/9/2023 | 20/9/2023 |  |
|  | 2.Recommendations | 21/9/2023 | 21/9/2023 |  |
|  | 3. Critical Reflection | 21/9/2023 | 21/9/2023 |  |
| **F. Presentation** | 1. Presentation and Product Demonstration | 23/9/2023 | 23/9/2023 |  |